## Slide 1: Challenges of Dynamics 365 F&O in the Weeks and Months After Go-Live
Brittany Burke & Benjamin Breeden
The Partner You Can Trust

## Slide 2: Speakers
Brittany Burke
Solutions Architect
Caf2Code LLC
Blog: D365 with Brittany
Benjamin Breeden
Founder, CEO
Caf2Code LLC

## Slide 3: Session Objectives What will you learn today?
Learn common challenges after ERP Go-live
Share tools to help overcome these challenges

## Slide 4
The Mythical Landscape of ERP Implementations
Myth Busting: Financial & Supply Chain
Timeline View: Days, Weeks, Months
Personnel Challenges Post Go-Live
Post Go-Live Expectations
Conclusion

## Slide 5
The Mythical Landscape of ERP Implementations
Myth Busters: D365 Go-Live
Myth 1: “Go-Live is the end of the D365 Project”
Myth 2: “The System Will Run Itself”
Myth 3: “All Users are Fully Trained”
Notes: Reality: Go-Live is just the beginning. The journey continues, requiring ongoing effort and adaptation
Reality: Garbage-in, Garbage-out. Active management and optimization are crucial
User Logs, Telemetry Data, Process Mining, Cleanup Jobs – know thy system
Reality: Training is a continuous endeavor: on-boarding, transfers, remediation, new skills.
The system is constantly evolving, and so are you!

## Slide 6
The Mythical Landscape of ERP Implementations
Myth Busters: D365 Go-Live
Myth 4: “The Implementation team…”
Notes: Reality: “… what implementation team?”
A good Rule of Thumb. [deadpan … ‘The __ says…’]
They are expensive, and your company has run out of budget, and they’re on to a new project before you catch your breath. You’ll get a couple phone-a-friends if things ended amicably. Now there are two magic words that you might be able to use to extend a few of your best implementation consultants, but it’s one of those Monkey Paw situations. Be careful what you wish for. If you really do want or need those knowledgeable resources to stay around a bit longer, call up your partner and say not ‘Abra cadabra’ but … “Phaaaase Twooo”
Almost all large implementations end up in the hands of a Support Team after go-live. You’ll be dealing with fresh Support Reps who don’t know your systems. Oftentimes, you’ll get a new rep for each ticket you enter, and you’ll need to re-explain your customizations and processes each time.
This is the #1 reason why we end up with new clients. I’m not allowed to say anything else on this topic, or this will come off as salesy, so mooooving on….

## Slide 7
The Mythical Landscape of ERP Implementations
Myth Busters: D365 Go-Live
Myth 5: “We can only have one partner…”
Who says?
What may be best for one organization to utilize only one partner may not be best for another.
Collaboration and coordination is key.
Notes: Helping to deliver critical reporting 2 months before go-live
Security
Larger projects- its common to have multiparter collaboration. End users may be surprised to learn that in general, its very collaborative between partners on a project. Its competition, but friendly. Work together as seamless as possible.
If you run into a partner that says they can do everything—be cautious. All partners have strengths and weaknesses

## Slide 8
Myth Busting: The Financial and Supply Chain Implications
Myth Busters: D365 Go-Live
Training (or lack thereof)
“…it” flows downhill. (To Finance & Accounting)
If it’s wrong? F&A deals with the fallout.
Resistance (to change) is Futile…and Self Sabotage
Notes: Training (downhill): all the orders, invoices, payments, [etc] that are entered? It all ends up in Finance & Accounting.
Order Entry Wrong::Fallout? Which means they’re calling you to fix it, or making adjustments to clean up the mess.
We can’t count the times we’ve watched someone’s process who has been live for 6-24 months and winced. “You know… you don’t have to add the field every time? You can save personalizations.” This sounds like a silly example, but it’s a real one and one that has happened many times. When we get into Power Query, we may as well be speaking in tongues.
If you’re already a D365 Power User Guru, share your knowledge! What’s basic to you is magic to others. It’s easy to forget that sometimes.

## Slide 9
Timeline View: Days, Weeks, Months After Go-Live
The Evolving Landscape
Days After
Immediate technical glitches
Data pipeline failures
Hypercare preparedness - volume
Weeks After
Performance tuning
Initial financial reconciliation
Staff morale
Months After
Keeping up with updates
Long-term financial and supply chain adjustments
Staff turnover

## Slide 10
Personnel Challenges Post Go-Live
High-Performers During the Project
The risk of post-project blues
Burn out
Potential turnover
Staff Turnover
The lure of new opportunities for newly-skilled staff
Understand the D365 job market and how recruitment works
Consider substantial, tangible rewards for high-performers

## Slide 11
Functional & Technical Challenges Post Go-Live
Finance: The First Month/Quarter/Year Close
Challenges and best practices
Supply Chain Adjustments
Identifying and resolving bottlenecks
Use heatmapping, data mining, telemetry to understand system usage
Data Integrity and Governance
Ensuring quality data flow through the system
Monitoring Tools
KPIs, analytics, and their importance
System Health from a technical perspective: proactive, not reactive
Notes: Finance – financial close workspace, properly closing financial periods, inventory recalc and closing
Be sure your consutants are on for 45-60 days to assist in getting through the first month/period close before rolling off the project
Heatmapping – free tool from Microsoft to see where frustration clicks are. Shows were users are clicking successfully
Data mining – Power platform
Telemetry – partner has access to
Monitoring Tools
LCS, Blocking queries, System health, Batch job, batch servers, clean up jobs

## Slide 12
Functional Challenges Post Go-Live
Exception and Outlier Reporting
Top 0.1% to 1% of Order Lines, Invoices, Shipments
Continuous Learning Models
The need for ongoing training
Identify and nurture proactive learners
Community Building
Community Building
Utilizing forums, webinars, and Microsoft's resources

## Slide 13
Managing Post Go-Live Expectations
Backlog Expectations
Users will work around missing and delayed requirements
Heat mapping can help identify frustration and friction points
Triage the parking lot for high-ROI pain reduction
Managing New Requests
Facilitate users becoming more familiar with how the system performs
Log but don’t immediately act on all new requests; evaluate carefully
Let folks get acclimated and see if the requests are arising from change resistance

## Slide 14
Conclusion
Call to Action
Embrace the Post Go-Live Phase
When you become a D365 professional, it’s easy to lose sight of how the rest of the company and the rest of the world sees Dynamics 365 (hint: they don’t)
D365 go-live is not the end
Go-live is just the beginning
D365 go-live is a hard-won milestone
D365 go-live is an opportunity
Notes: It’s an opportunity for the business to modernize and improve its business practices
It’s an opportunity for departments to set aside the strife of a long-running project and begin to collaborate operationally through a time period of increasing stabilization and efficiencies
It’s an opportunity for individual team members: those who made an impact during the project to demonstrate their expertise and share it with others, and for project leaders to rise as organizational leaders

## Slide 15: Speakers
Brittany Burke
  Caf2Code LLC, Brittany@caf2code.com
Benjamin Breeden
  Caf2Code LLC, Ben@caf2code.com

## Slide 16
The Partner You Can Trust