## Slide 1
2023

## Slide 2: How to Achieve Stability After Dynamics 365 F&O/AX Go-Live

## Slide 3
Introduction to Caf2Code and PolyQuest.
Road to Partner of Record
First Stop: Identifying and Understanding Post-Go-Live Pain Points
Second Stop: Assessing Business Needs and Performance Gaps
Final Stop: Developing Solutions to Stabilize Dynamics 365 Finance and Operations
Winners Circle: Building a Trusting and
Cohesive Partner-Client Relationship

## Slide 4: Who are we?
Colin Greenwell Information Systems Manager
PolyQuest Inc
colingreenwell@polyquest.com
Lauren Wooll
Solutions Architect
Caf2Code LLC
l.wo21@caf2code.com
Brittany Burke
Solutions Architect
Caf2Code LLC
brittany@caf2code.com

## Slide 5: How the Journey Began
PolyQuest Backstory
  The Value-Added Distributor of Virgin Thermoplastics and Manufacturer of Recycled Thermoplastics
  Outgrew legacy ERP (Microsoft GP)
  Conducted a formalized system selection process to decide on D365 F&O
  Began implementation in August 2019
  Went live on D365 F&O in April 2021 (big-bang approach)
Caf2Code Backstory
  Founded in 2017.
  Microsoft Solutions Partner.
  Focus centered around CPG and its end-to-end supply chain
  Joined the Emerging Partner Cohort for Business Applications in February 2023.
PolyQuest Began working together with Caf2Code in August 2021
Partner of Record 1/1/22

## Slide 6: Road to Partner of Record

## Slide 7: First Stop: Identifying Post-Go-Live Paint Points

## Slide 8: Identifying Post-Go-Live Pain Points
Importance of prioritizing key pain points
Defining the gap between desired system functionality and actual performance
Steps taken by the teams to:
  Understand business processes and customizations already in place
  Engaging with end-users and stakeholders for biggest issues
  Determine which is the biggest issue not who is screaming the loudest

## Slide 9: Second Stop: Assessing Business Needs and Performance Gaps

## Slide 10: Assessing Business Needs and Performance Gaps
  Understand the business requirements and expectations from all parts of the business
          Level of Effort-low hanging fruit
          Reinforce confidence in the system
  Identify areas where the system does not meet those requirements.

## Slide 11: Examples
Quick wins
Expectations v Reality
  Physical v Financial Costing
  What data was going in verses what reports were showing
  Timing of transactions
  Finance- putting months on hold

## Slide 12: Final Stop: Developing Solutions to Stabilize Dynamics 365 F&O

## Slide 13: Developing Solutions to Stabilize Dynamics 365 F&O
  Steps taken to prioritize, design, and develop solutions.
    Finding solutions to stabilize or establish a workaround while other issues get resolved
    Building out solutions and controls to benefit the entire business process- not just one issue at a time.
    Future proofing solutions- asking the questions for long- and short-term impact

## Slide 14: Examples/Scenarios
  Scenarios- proof in the concept
    Continuous improvement and forward-thinking solutions
    Inventory Costing
  Laying out the options- poking holes to decide which was the right option
    Manufacturing Controls
    Advanced Warehouse updates
      Asking the right questions
      Take a step back
      Reimplement the right way

## Slide 15: Winners Circle: Building a Trusting and Cohesive Partner-Client Relationship

## Slide 16: Building a Trusting and Cohesive Partner-Client Relationship
v
Importance of trust and collaboration to run a successful system.
Strategies employed by Caf2Code and PolyQuest to foster a strong partnership.
  Regular communication and feedback loops
  Proactive issue resolution and timely updates
      Solutions that fix the problem and are forward looking.
  Transparent decision-making processes
Involvement from both teams on proposals, controls, and changes to system

## Slide 17
v
Testing- with guidance from someone who knows the system-your partner.
  Documentation is key- so issues can be revisited quickly and things will be done accurately any time it needs to be revisited.
Not just running through the process- but running through it the right way for the entire business
  IE: Posting profiles
Welcoming business process change- using the system to its full advantage
Lessons learned and best practices

## Slide 18: Lessons learned and best practices.
v
You don’t know until you know
  Understanding what all the options are- weigh their pros and cons in relation to the business needs/processes
Education on the system as it applies to the business and what it can and cannot do in relation to that
  Why choices and configurations were made

## Slide 20: Thanks!
Colin Greenwell Information Systems Manager
PolyQuest Inc
colingreenwell@polyquest.com
Lauren Wooll
Solutions Architect
Caf2Code LLC
l.wo21@caf2code.com
Brittany Burke
Solutions Architect
Caf2Code LLC
brittany@caf2code.com

## Slide 21
© 2023 Dynamic Communities. All rights reserved.